## Slide 2: Adoption of RFID Technology – The Case of Adler. A European Fashion Retail Company
Roland Leitz, Andreas Solti, Alexander Weinhard, Jan Mendling

## Slide 3: INTRODUCTION

## Slide 4: Introduction Adler Modemärkte AG
Adler Modemärkte AG is a fashion retailer focusing on best ager customers
in the value-for-money segment
Annual revenue: 566.1€ million, EBITDA: 33.3€ million, EBIT: 17.0€ million
4,203 employees
Clear focus on the target group of 45+ years
Average age of customers: 60 years
Strong loyalty program:
6.2 million active customers with loyalty card (90% of sales revenue with loyalty cards)
Targeted and efficient marketing strategies by customer segmentation
High profitability, due to better planning and control of customer frequency and sales revenues

## Slide 5: SITUATION FACED

## Slide 6: Situation Faced RFID Technology Readiness
First movers in fashion began to adopt RFID in the early 2000’s
Decision to adopt RFID at ADLER in 2010
Goals of RFID adoption:
  improve process efficiency and effectiveness
  increase customer satisfaction through faster checkout
  prevent theft
  provide better visibility of inventory

## Slide 7: Situation Faced Scope of the project
RFID for entire textile assortment:
  87 % inhouse ADLER brands
  13 % external brands
179 stores
Store areas: 1,000 to 4,000 m² with different layouts
Sales volume 27 million pieces

## Slide 8: ACTION TAKEN

## Slide 9: Action Taken RFID process improvement project
Three phases:
  Conception and provider selection
  Realization and preparation of rollout
  Rollout
After each phase, the business case was evaluated for profitability

## Slide 10: Action Taken Phase 1: Conception and provider selection
RFID adoption project with support of external consulting company
Evaluation of potential suppliers for required RFID equipment in realistic proximity

## Slide 11: Action Taken Phase 2: Realization and preparation of rollout
Pilot study with complete IT integration
Conceptual pilot done in parallel as verification location
Scalability test: Aug.-Nov. 2012 6 further stores equipped with RFID
Provided RFID-tags for source-tagging since April 2013

## Slide 12: Action Taken Phase 3: Rollout
05/2013-07/2013 : | Rollout of Handheld scanners and RFID Servers
06/2013-01/2014: | planning of points of reading in stores and necessary infrastructural changes
07/2013-03/2014: | Initial tagging of inventory in respective stores
08/2013-03/2014: | Installation of reading points
08/2014-04/2014: | training and go-live initially 4 stores / week from October 8 stores / week
05/2014-06/2014: | extra training and extended software releases

## Slide 13: RESULTS ACHIEVED

## Slide 14: Results achieved
Improved inventory accuracy
  Real time tracking of items
  Reduction of out of shelf situations
  Increased turnover
Improved follow-up procurement
  Early detection of missing items (e.g. through theft or administrative errors) lead to more accurate and timely replacement orders

## Slide 15: Results achieved
Increased process efficiency
  Recording of incoming and outgoing items in batches instead of manually scanning individual barcodes
  Faster and more accurate RFID-enabled inventory counts (ADLER also started to introduce robotic inventory taking)
Faster processing at the point of sale
  Reduced lines at the cashiers desk
  Improved customer satisfaction

## Slide 16: Results achieved
Source tagging and theft prevention
  Replacement of costly plastic hard tags with lightweight RFID tags
  Today, 90% of all items are equipped with RFID-enabled theft prevention instead of only high-value items

## Slide 17: LESSONS LEARNED

## Slide 18: Lessons learned
Set realistic goals
  ADLER resisted the urge to adopt RFID in its hype and waited till it was economically reasonable
Carefully consider potential risks
  ADLER decided to prevent potential privacy related threats by using disconnected systems for storing RFID data

## Slide 19: Lessons learned
Take a process-oriented view and get the employees on board
  Technology is merely a means to achieve a process goal
All in all the adoption of RFID paid off and serves as a basis for further process improvement